Requirements Traceability Matrix (RTM)

Disaster Relief Supply & Volunteer Coordinator | Problem Statement #64 | [Your Name], [Your SRN], [Section] Section

The RTM links every requirement to its use case, design element and test case, so nothing is built without a requirement and nothing is left untested. Requirement text comes from the Lab 1 requirements table; use cases (UC-01 to UC-12) come from the Lab 1 UML diagram. Test cases marked "Pass (automated)" are covered by the 24 automated tests in 5_GitHub_Copilot_Code/disaster-relief-code (npm test); the rest are planned and their status will change after testing.

| Req. ID | Requirement (short) | Use Case(s) | System Component | Design / Implementation Item | Test Case Description [Status] |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Shelter submits requisition; system assigns P1/P2/P3 priority | UC-01 Submit Supply Requisition | Requisition & Priority Service; Presentation: Shelter Requisition Form | POST /api/requisitions; assignPriority() in priority.js; requisitions table (priority column) | TC-01: Water request with 24 h or less of stock is saved as P1 and ranked first. [Pass (automated)] TC-02: Requisition with zero quantity or unknown item is rejected. [Pass (automated)] |
| FR-002 | Match requisitions to warehouse stock in priority order; manifest | UC-02 Allocate Supplies UC-03 Check Warehouse Stock UC-04 Flag Supply Shortfall | Allocation & Inventory Service; Presentation: Manager Dashboard | POST /api/allocations/run; allocateSupplies() in allocation.js; atomic stock update on inventory | TC-03: With scarce stock the P1 requisition is allocated before P2/P3. [Pass (automated)] TC-04: Warehouse stock falls by exactly the quantity allocated; no double allocation. [Pass (automated)] TC-05: Insufficient stock gives a partial allocation and a shortfall record. [Pass (automated)] |
| FR-003 | Dispatch volunteers by skill and availability; accept / decline | UC-05 Dispatch Volunteers UC-06 Verify Skills UC-07 Respond to Dispatch UC-12 Register Volunteer | Volunteer Dispatch Service; Notification Service; Volunteer Task App | POST /api/volunteers/match; matchVolunteers() in volunteers.js; volunteers table (skills[]) | TC-06: Only verified, available volunteers with all required skills are matched. [Pass (automated)] TC-07: Accepted assignment appears on the volunteer task list and roster. [Planned] |
| FR-004 | Track delivery status and vehicle position; flag delays; confirm delivery | UC-08 Update Delivery Status UC-09 Track Deliveries UC-10 Raise Delay Alert | Delivery Tracking Service; Notification Service; GPS feed | PATCH /api/deliveries/:id/status; updateDeliveryStatus(), isOverdue() in deliveries.js; deliveries table (PostGIS point) | TC-08: Delivery follows Loaded, In Transit, Delivered in order. [Pass (automated)] TC-09: Jump from Loaded to Delivered, or update by another user, is rejected. [Pass (automated)] TC-10: Delivery 30+ minutes past ETA is flagged overdue. [Pass (automated)] |
| FR-005 | Situation map and report by region and date | UC-11 Generate Situation Report | Reporting Service; Presentation: Manager Dashboard + GIS Map | GET /api/reports/situation?region=&from=&to=; SQL aggregates over requisitions, inventory, deliveries | TC-11: Situation report totals match records for the chosen region and dates. [Planned] TC-12: Missing data gives a clear "no data" message, not an error. [Planned] |
| NFR-001 | Usable at 256 kbps and offline; cached GIS data; sync within 60 s | UC-09 Track Deliveries UC-11 Generate Situation Report | Offline Cache & Sync (Presentation); Sync Service; Map Tile Server | Service Worker + IndexedDB cache; gzip + delta sync; tile pre-caching per region | TC-13: 256 kbps load test: core view in 5 s or less, first load 500 KB or less. [Planned] TC-14: Offline load shows cached map and data; offline updates sync within 60 s. [Planned] |
| NFR-002 | Verified users, role-based access, TLS, audit log | UC-01, UC-02, UC-05, UC-08, UC-12 | API Layer: JWT Authentication + Role-Based Access Control; Auth & User Service | Auth middleware (authorise() in server.js); users.verified and role; audit_log table; HTTPS/TLS | TC-15: Request without a login is refused (401). [Pass (automated)] TC-16: Unverified account or wrong role is refused (403) on restricted actions. [Pass (automated)] TC-17: Every allocation and dispatch change is written to the audit log. [Planned] |

Reverse check: use cases covered. UC-01 → FR-001, NFR-002 | UC-02 → FR-001, FR-002, NFR-002 | UC-03 → FR-002 | UC-04 → FR-002 | UC-05 → FR-003, NFR-002 | UC-06 → FR-003 | UC-07 → FR-003 | UC-08 → FR-004, NFR-002 | UC-09 → FR-004, NFR-001 | UC-10 → FR-004 | UC-11 → FR-005, NFR-001 | UC-12 → FR-003, NFR-002. Every use case traces to at least one requirement, and every requirement to at least one use case and test case.