Scrum Project Report

SBPS64 — Disaster Relief Supply & Volunteer Coordinator (Board key: SBPS64)

EPIC: Disaster Relief Supply & Volunteer Coordinator

Sprint 1 · Closed · 2 items · 13 points

| Key | Item | Priority | Points | Status |
| --- | --- | --- | --- | --- |
| SBPS64-2 | FR-001 - Submit Supply Requisitions with Priority | High | 5 | Done |
| SBPS64-3 | FR-002 - Match Requisitions to Warehouse Stock | High | 8 | Done |

Sprint 2 · Closed · 5 items · 32 points

| Key | Item | Priority | Points | Status |
| --- | --- | --- | --- | --- |
| SBPS64-4 | FR-003 - Skill-Based Volunteer Dispatch | High | 8 | Done |
| SBPS64-5 | FR-004 - Track Relief Vehicle Deliveries | High | 8 | Done |
| SBPS64-6 | FR-005 - Situation Map and Report | Medium | 3 | Done |
| SBPS64-7 | NFR-001 - Low-Bandwidth and Offline GIS Access | High | 8 | Done |
| SBPS64-8 | NFR-002 - Verified, Role-Based Access | High | 5 | Done |

Total backlog: 7 items · 45 story points · 2 sprints completed

# 1. Sprint Backlog — All 7 Requirements Linked to the Epic

[ PASTE JIRA SCREENSHOT HERE ] Jira Backlog view showing the 7 stories, story points and the Epic link

The SBPS64 backlog shows all 7 work items (5 Functional Requirements, FR-001–FR-005, and 2 Non-Functional Requirements, NFR-001–NFR-002), each created as a Story and linked to the Disaster Relief Supply & Volunteer Coordinator Epic. Story points (totalling 45) and priority levels are set on each item before sprint planning.

# 2. Sprint 1 Board

[ PASTE JIRA SCREENSHOT HERE ] Jira Sprint 1 board with FR-001 and FR-002 in the Done column

Sprint 1 (13 points) covered FR-001 and FR-002. Both items were moved through To Do → In Progress → Done.

# 3. Sprint 2 Board — All Items Completed

[ PASTE JIRA SCREENSHOT HERE ] Jira Sprint 2 board with all 5 items in the Done column

Sprint 2 (32 points): FR-003, FR-004, FR-005, NFR-001 and NFR-002 were moved to Done, closing the second and final sprint.

# 4. Sprint Burndown Chart

[ PASTE JIRA SCREENSHOT HERE ] Jira Reports → Burndown chart

The burndown report plots remaining story points against the ideal guideline across each sprint window.